ExCELLsis

30-Day Nationals Execution Plan

6 Members  ·  TSA Biotechnology  ·  Nationals Level

| Week 1 Order + Setup | Week 2 Build + Train | Week 3 Integrate + Test | Week 4 Polish + Present |
| --- | --- | --- | --- |

Overview

This plan coordinates all 6 team members across 30 days to deliver a fully functional, competition-ready ExCELLsis prototype — including enclosure, electronics, AI model, software UI, biology experiment, data logging, trifold, and presentation script. Every day has assigned tasks and owners. No day is a catch-all.

The two core research angles driving scientific novelty are:

- Angle 1: Bioconjugation as experimental variable — testing how fluorescent tag type and concentration affects AI classification accuracy

- Angle 2: Cell Stress Index (CSI) validation — proving CSI is a reliable, novel population-level metric correlated with known biological stress states

These two angles are not additions to the project — they ARE the project. The hardware is the instrument. The experiment is the science.

Team Roles

Assignments are fixed for accountability. Cross-training is expected — everyone should understand every subsystem well enough to explain it to a judge.

| Member Tag | Role + Primary Responsibility |
| --- | --- |
| AI-1 | AI Lead #1 — model training, inference pipeline |
| AI-2/CAD | AI Lead #2 + CAD — model support, full enclosure CAD design |
| M3 | Member 3 — hardware wiring, power system, electronics |
| M4 | Member 4 — biology experiment design + sample prep |
| M5 | Member 5 — trifold design, documentation, presentation |
| M6 | Member 6 — software UI, data logging, GitHub management |

Cross-team rule: Every member presents their own subsystem to the group at the Week 2 check-in (Day 14). If you can't explain it clearly in 2 minutes, you don't understand it well enough yet.

WEEK 1 — Order, Setup, and Foundation · Days 1–7

Goal

Every part ordered. Every repo and environment set up. CAD started. Biology experiment designed on paper. No physical builds yet — Week 1 is entirely planning, ordering, and environment setup so Week 2 can move fast.

| Day / Date | Focus | Tasks + Owner |
| --- | --- | --- |
| Day 1 | Kickoff + Orders | Full team kickoff — review this plan, confirm roles, set group chat [ALL] Place ALL hardware orders (Pi 5, AI HAT+ 2, batteries, BMS, converters, camera, display, LEDs, hinges, magnets, wires) [M3] Create GitHub repo structure, initial README, branch protection rules [M6] Set up Raspberry Pi OS Bookworm 64-bit on microSD, install HailoRT + hailo-rpi5-examples [AI-1] Research available prepared histology slides — order 3 types (normal tissue, mitosis series, pathological) [M4] Download YOLOv5 repo, set up Python venv on training PC, confirm CUDA [AI-2/CAD] Draft trifold outline (section titles only) — share with team for feedback by EOD [M5] |
| Day 2 | CAD Start + Dataset Hunt | Begin CAD: overall enclosure shell (10" W x 14" H x 5" D) — outer walls, page break zones only [AI-2/CAD] Source cell microscopy dataset: NIH 3T3, cell image library, or Kaggle microscopy sets — download and audit [AI-1] Finalize biology experiment design: 3 tag types x 2 concentrations = 6 conditions, write hypothesis [M4] Set up project docs folder, create shared Google Drive with version naming convention [M6] Begin writing Section 2 (Scientific Background) of trifold content doc [M5] Identify local source for onion root tips (backup sample if slides delayed) [M4] |
| Day 3 | Dataset + CAD Chamber | CAD: optical chamber module (5.0" W x 4.5" H x 2.75" D) with slide slot, camera mount, LED ring bracket [AI-2/CAD] Dataset labeling begins: label 200+ images across normal / dividing / abnormal classes in Roboflow or LabelImg [AI-1] Wire diagram finalized and printed — all 5 subsystems confirmed on paper before any physical wiring [M3] Parts checklist audit: confirm every item ordered has a tracking number [M3] Write CSI metric definition and validation plan — 1 page document to go in project summary [M5] |
| Day 4 | Model First Run + Power Design | First YOLOv5n training run on PC with initial dataset — even with low accuracy, confirm pipeline works end to end [AI-1] CAD: electronics bay (Pi 5 + HAT+ 2 mounting plate, standoffs, cable channels) [AI-2/CAD] Build power system schematic in KiCad or draw clearly: batteries -> fuse -> switch -> BMS -> 2x buck converters [M3] Write experiment protocol: exact steps for each of the 6 bioconjugation conditions [M4] Git: push day 1-4 setup files, README with project description and hardware list [M6] |
| Day 5 | Software Architecture | Write camera.py scaffold — picamera2 capture loop, frame output as numpy array, confirm on Pi [M6] Write gpio_control.py — status LED (GPIO 23/24/25), chamber button (GPIO 17), test each pin [M6] Write leds.py scaffold — WS2812B ring init, set_color(), idle_pulse(), analysis_white() functions [M6] Continue dataset labeling — target 500+ total labeled images by end of Day 6 [AI-1] CAD: display mount bezel (10.1" cutout, 5deg rearward tilt, mounting tabs) [AI-2/CAD] Slides arrive — photograph under phone camera for initial AI dataset contribution [M4] |
| Day 6 | Integration Planning + More Labels | Full dataset audit — 500+ images, reasonable class balance (no class under 15% of total) [AI-1] CAD: power module side compartment + battery slots + transparent acrylic panel cutout [AI-2/CAD] Write ui.py scaffold — OpenCV window, two-panel layout, sidebar template (no data yet) [M6] Review all 6 software module scaffolds as a team — confirm interfaces between files [AI-1 + M6] Trifold left panel draft complete — problem statement, manual microscopy limitations, bioconjugation intro [M5] |
| Day 7 | Week 1 Review | Team sync: every member gives 2-min status on their area — flag any blockers immediately [ALL] Confirm all parts arrived or have tracking — escalate any missing critical parts today [M3] CAD export Week 1 progress to PDF — share with team for review and feedback [AI-2/CAD] AI-1: second training run with augmented dataset — target >60% mAP this week [AI-1] Git: all scaffolds committed and pushed with descriptive commit messages [M6] M4: confirm slide delivery and photograph at least 1 condition under ExCELLsis camera test [M4] |

WEEK 2 — Build, Train, and First Integration · Days 8–14

Goal

Physical enclosure starts assembly. AI model reaches deployable accuracy. Software modules connect into a working pipeline. Power system tested on bench. Biology experiment first run.

| Day / Date | Focus | Tasks + Owner |
| --- | --- | --- |
| Day 8 | Enclosure Print Start | Send CAD files to 3D printer / laser cutter — outer shell and chamber module first priority [AI-2/CAD] Train YOLOv5n with full labeled dataset — run overnight if needed, log loss/mAP curves [AI-1] Bench power test: connect 1 LiPo pack -> BMS -> single buck converter -> multimeter, verify 5.1V stable output [M3] First biology experiment run: condition 1 (DAPI / methylene blue 1x) — photograph slides, import to dataset [M4] Wire inference.py to camera.py — feed frames, run dummy inference, confirm pipeline timing [M6 + AI-1] |
| Day 9 | Model Export + Deploy | Export best YOLOv5n checkpoint to ONNX, then compile to Hailo-10H .hef using Hailo Dataflow Compiler on PC [AI-1] Deploy .hef to Pi — run hailo-rpi5-examples demo to confirm Hailo-10H detects the model [AI-1] Solder all power connections: fuse, switch, BMS, buck converters — follow wire diagram exactly [M3] Biology: condition 2 (DAPI 2x concentration) — compare AI confidence vs condition 1 [M4] Complete ui.py: two live panels, sidebar layout with placeholder values confirmed rendering at 1280x800 [M6] |
| Day 10 | Live Inference First Run | MILESTONE: First live inference on Pi — camera feed into .hef model, bounding boxes rendered on screen [AI-1 + M6] Measure real FPS and latency on device — document baseline numbers [AI-1] Start physical wiring inside enclosure shell — route 14AWG battery cables first [M3] Biology: condition 3 (PI / Rhodamine 1x) — third data set photographed [M4] Wire GPIO status LED logic to health score output — LED changes color in real time [M6] Trifold center panel first draft: system architecture diagram, hardware list, AI model explanation [M5] |
| Day 11 | CSI + Data Logger | Implement CSI formula in inference.py: (abnormal/total) x mean_confidence x 100 [AI-1] Implement Cell Health Score: max(0, min(100, round(100 - CSI x 3))) [AI-1] Write logger.py: per-session CSV output with columns: timestamp, condition, tag_type, concentration, total_cells, normal, dividing, abnormal, CSI, health_score, mean_confidence, FPS [M6] CAD prints arrive — test fit chamber module with slide slot. Note any tolerance issues for reprint [AI-2/CAD] Biology: condition 4 (Rhodamine 2x) — photograph, log first CSI readings manually for validation baseline [M4] |
| Day 12 | Chamber Assembly | Mount Pi 5 + AI HAT+ 2 in electronics bay — standoffs, cable routing, ribbon cables for camera and display [M3 + AI-1] Mount camera in chamber top bracket — set to 2.0" from slide platform, confirm focus on test slide [M3] Mount WS2812B LED ring around camera lens — test white analysis mode and blue idle mode [M3 + M6] Biology: condition 5 (FITC 1x) — continue experiment series [M4] Second training run with expanded dataset (including slide photos from conditions 1-4) — retrain and redeploy [AI-1] |
| Day 13 | Display + UI Live | Mount display in front bezel — connect via micro HDMI FPC ribbon adapter, confirm 1280x800 resolution [M3] Run full UI live: camera -> inference -> CSI -> health score -> LED color -> screen metrics all updating simultaneously [AI-1 + M6] Biology: condition 6 (FITC 2x) — complete all 6 conditions, begin compiling CSV data table [M4] Attach hinges to chamber cover — test swing and magnetic latch closure [AI-2/CAD] Push all working code to GitHub with full commit history — tag as v0.1-alpha [M6] |
| Day 14 | Week 2 Check-in | TEAM CHECK-IN: each member presents their subsystem (2 min each) — judges simulation [ALL] Live device demo as a group — insert slide, watch system analyze, read CSI output [ALL] Document all known issues in a shared Issues list (GitHub Issues tab) with severity labels [M6] AI-1 reviews FPS, accuracy, CSI behavior across all 6 conditions — flag any anomalies [AI-1] M5 shares full trifold draft with team — collect written feedback from all members by end of day [M5] |

WEEK 3 — Integration, Refinement, and Science · Days 15–21

Goal

Full system integrated and stable. Biology experiment complete with all 6 conditions analyzed. CSI validated against known stress states. Model retrained on full dataset. Trifold in final layout. Enclosure near complete.

| Day / Date | Focus | Tasks + Owner |
| --- | --- | --- |
| Day 15 | Full Power + Runtime Test | Connect all 4 LiPo packs in parallel — run full system for 4 hours continuous, record power draw every 30 min [M3] Monitor for thermal throttling on Pi during sustained inference — adjust fan speed or clock if needed [AI-1] Analyze all 6 condition CSVs — build comparison chart: CSI per condition, accuracy per condition [M4 + AI-1] Fix any GitHub Issues labeled High from Day 14 — targeted bug fixes only, no new features [M6] Trifold: incorporate team feedback, finalize left and center panels [M5] |
| Day 16 | CSI Calibration | CSI calibration session: run ExCELLsis on 4 known samples (healthy, actively dividing, heat-stressed, dead/overstained) — record CSI for each [M4 + AI-1] Determine if CSI x3 multiplier in health score formula needs tuning — adjust and document the calibration process [AI-1] Add second UI screen mode: bar chart comparing CSI across all 6 experimental conditions (toggled by button) [M6] Enclosure: install power module side panel with voltage meter flush-mounted, transparent panel over batteries [AI-2/CAD] Write CSI validation section for project summary doc — include calibration data table [M5] |
| Day 17 | Model Final Train | Final YOLOv5n training run with complete dataset (all slides from all 6 conditions + original microscopy data) [AI-1] Measure final accuracy metrics: mAP@0.5, precision, recall per class — document everything [AI-1] Export final .hef to Pi, run full benchmark — confirm FPS and latency targets met (11 FPS, <90ms) [AI-1] Enclosure exterior: sand/finish 3D printed parts, apply any paint or finish to achieve matte look [AI-2/CAD] Print and apply enclosure labels: AI Processing Unit, Optical Chamber, Sample Input, Power Management System [M5] |
| Day 18 | Stress Test | 8-hour battery runtime test — run full AI inference continuously, log CSI output and power draw every hour [M3 + AI-1] Swap 10 different slides during runtime test — confirm chamber cover hinge and magnet latch holds up under repeated use [M4] Boot-on-startup systemd service written, tested, and confirmed launching ExCELLsis automatically on power-up [M6] Fix any enclosure fit issues found during stress test — reprint parts if needed [AI-2/CAD] Trifold right panel first complete draft: results graphs, CSI validation table, real-world impact section [M5] |
| Day 19 | Presentation Script | Write full 5-minute presentation script as a team — each member owns their 45-second section [ALL] Script must include: research question, bioconjugation explanation, AI model, CSI definition and validation, live demo walkthrough, real-world applications [ALL] First read-through of full script — time it, flag any sections over 45 seconds [ALL] Update project summary doc with all final numbers: accuracy %, FPS, CSI per condition, runtime hours [M5] |
| Day 20 | Trifold Finalize | Trifold final layout complete — all three panels designed, printed at full size for review [M5] All team members review physical trifold print — mark any corrections in red pen [ALL] Final model version tagged in GitHub as v1.0-release — all code frozen for competition [M6] Create printed product spec sheet (one-pager) to hand to judges as reference [M5] Re-run all 6 bioconjugation conditions one more time with final model — capture final CSV for trifold results panel [M4 + AI-1] |
| Day 21 | Week 3 Review | Full mock judging session: 5-minute presentation + 10 minutes Q&A with uninvolved adults as judges [ALL] Record the mock session on video — review playback as a team and note every moment of hesitation or confusion [ALL] List top 10 hardest judge questions — assign each to one member to own the answer [ALL] Confirm trifold reprint corrections are in — final trifold sent to print by end of day [M5] |

WEEK 4 — Polish, Rehearsal, and Nationals · Days 22–30

Goal

Nothing new gets built. This week is 100% rehearsal, polish, and logistics. The device is done. The science is done. The only variable left is execution.

| Day / Date | Focus | Tasks + Owner |
| --- | --- | --- |
| Day 22 | Device Final Assembly | Final assembly of complete enclosure — all panels, covers, labels, cables secured and hidden [M3 + AI-2/CAD] Full charge all 4 LiPo packs on balance charger — verify all cells balanced [M3] Power on complete device — run 2 hours of inference, confirm everything stable [ALL] Photograph finished device from 6 angles — add to GitHub repo and project summary doc [M5] |
| Day 23 | Rehearsal #1 | Full presentation rehearsal with complete device and trifold — present to a teacher or parent [ALL] Address any feedback from Day 21 mock session — refine script, not device [ALL] Confirm travel logistics: transport case for device, trifold tube/folder, slide kit, charging gear [M3] |
| Day 24 | Q&A Drill | Top 10 hardest judge questions drill — each member answers their assigned questions cold (no notes) [ALL] Any judge question that stumps the team goes into a document: Questions We Need to Answer Better [M6] Confirm trifold has arrived from print — mount and check final panels [M5] |
| Day 25 | Rehearsal #2 | Second full presentation — timed strictly to 5 minutes, no overtime [ALL] Focus: smooth live demo handoff — who inserts slide, who talks through the AI output, who points to the LED and gauge [ALL] Charge all batteries. Confirm device boots cleanly and AI starts within 10 seconds of power-on [M3] |
| Day 26 | Contingency Prep | Write 2-minute backup presentation script in case live demo fails — describes what it would show without running [M5] Pack backup components: spare microSD with cloned OS + model, spare fuse, spare LED, spare slides [M3] Rest. No new code. No new builds. Full stop on changes. [ALL] |
| Day 27 | Travel + Final Charge | Pack device in padded case — verify nothing rattles or shifts inside enclosure [M3 + AI-2/CAD] Charge all batteries to storage charge (not full) for travel, charge to full night before competition [M3] Print backup copies of all documents (project summary, spec sheet, results table) [M5] Travel to nationals venue if required [ALL] |
| Day 28 | Competition Eve | Charge all 4 packs to full on balance charger — confirm all cells at 4.2V [M3] Set up device in hotel room — power on, run 15-minute inference test, confirm everything working [AI-1] Final group run-through of presentation script — relaxed, no pressure version [ALL] Sleep. Seriously. [ALL] |
| Day 29 | Competition Day | Arrive early — set up device, trifold, and spec sheet before judging opens [ALL] Boot device on arrival, run a test scan to confirm system stable [AI-1 + M3] Present with confidence — you have a working device, real science, and a novel metric. That is rare. [ALL] |
| Day 30 | Debrief | Win or lose — debrief as a team: what worked, what didn't, what you'd do differently [ALL] Archive all code, docs, data, and photos to GitHub with final tag [M6] Write a one-page reflection for the group — TSA process is part of the learning [M5] |

Master Milestone Summary

| Day | Week | Milestone | Owner(s) |
| --- | --- | --- | --- |
| Day 1 | W1 | All hardware ordered, GitHub repo initialized, Pi OS installed | M3 + M6 + AI-1 |
| Day 4 | W1 | First YOLOv5n training run completes end-to-end on PC | AI-1 |
| Day 5 | W1 | camera.py, gpio_control.py, leds.py scaffolds written and on Pi | M6 |
| Day 7 | W1 | CAD Week 1 export complete, 500+ labeled images in dataset | AI-2/CAD + AI-1 |
| Day 9 | W2 | YOLOv5n .hef compiled and deployed to Hailo-10H on Pi | AI-1 |
| Day 10 | W2 | FIRST LIVE INFERENCE: camera -> model -> bounding boxes on screen | AI-1 + M6 |
| Day 11 | W2 | CSI formula live, data logger writing CSV per session | AI-1 + M6 |
| Day 13 | W2 | Full UI live with display, LED, and GPIO all integrated | M6 + M3 |
| Day 13 | W2 | All 6 bioconjugation conditions photographed and logged | M4 |
| Day 14 | W2 | Week 2 team check-in + first full device demo | ALL |
| Day 16 | W3 | CSI calibration complete with 4 known stress states | AI-1 + M4 |
| Day 17 | W3 | Final model trained, deployed, FPS and latency confirmed | AI-1 |
| Day 18 | W3 | 8-hour battery runtime test passed, boot service confirmed | M3 + M6 |
| Day 19 | W3 | Full presentation script written and first timed run-through | ALL |
| Day 20 | W3 | Trifold final print, GitHub v1.0-release tag, code frozen | M5 + M6 |
| Day 21 | W3 | Mock judging session recorded and reviewed | ALL |
| Day 22 | W4 | Final device assembled, photographed, fully charged | ALL |
| Day 25 | W4 | Second full rehearsal timed — under 5 minutes | ALL |
| Day 29 | W4 | NATIONALS — compete | ALL |

Non-Negotiable Rules

- No changes to code after Day 20. Bug fixes only, no new features.

- Every commit gets a descriptive message. 'fix stuff' is not a commit message.

- If a part breaks, M3 owns the fix within 24 hours. No waiting.

- If a judge asks a question you don't know — say 'that's a great question, my teammate owns that' and pass it. Don't guess.

- The live demo is the most important 60 seconds. Rehearse it separately from the presentation script.

- Charge batteries the night before every rehearsal and every competition day.

- The trifold tells the story. The device proves it. Both must be able to stand alone.

ExCELLsis — 30-Day Nationals Execution Plan  ·  TSA Biotechnology

Cellular Analysis. Elevated.